RECORDING RUNBOOK

# 10-Minute Project Demonstration

Exact commands, narration, evidence, and recovery steps

| Project | Real-Time Credit Card Fraud Detection MLOps Pipeline |
| --- | --- |
| Presenter(s) | [[USER ACTION: Enter presenter names and decide speaking sections]] |
| Recording date | [[USER ACTION: Enter recording date]] |
| Repository | https://github.com/reachshujath/DA5402W_Project |

# How to Use This Guide

Target Record one continuous demonstration of approximately 10 minutes. Rehearse once, pre-open every browser tab, and keep commands in PowerShell history so the recording contains minimal typing.

Use 1920x1080 or higher, 100% display scaling where practical, and terminal/browser zoom that remains readable in the final video.

Close notifications and unrelated windows. Never show OAuth tokens, .dvc/config.local, passwords beyond documented demo credentials, or raw card data.

Keep Docker Desktop running and wait for service health before starting the screen recorder.

# Preflight: 30-45 Minutes Before Recording

Open Docker Desktop and wait until the engine reports running.

Open PowerShell in the project folder and activate the MLDL environment.

Set $env:PYTHONPATH="src;." and confirm python, dvc, docker, pytest, and ruff resolve.

Run: pytest; ruff check src api tests scripts airflow/dags; docker compose config --quiet.

Run dvc status, dvc remote list, and dvc status --cloud. Complete Google authorization before recording if prompted.

Confirm models/fraud_model.joblib, reports/metrics.json, and reports/reference_stats.json exist.

Start the stack with docker compose up --build -d and wait until docker compose ps shows required services running/healthy.

Open tabs for GitHub Actions, MLflow, FastAPI Swagger, Prometheus, Grafana, Spark master, and Airflow.

Generate 100 API predictions before the monitoring segment so drift panels contain data.

Trigger one Airflow run early if the full training duration could exceed the recording window; leave the completed run visible.

## Recommended Screen Layout

| Window | Prepared content |
| --- | --- |
| Terminal 1 | Project checks, DVC, docker compose ps |
| Terminal 2 | Spark submit; leave streaming query active |
| Terminal 3 | Kafka producer and prediction consumer |
| Browser | Tabs ordered: GitHub, README, MLflow, Swagger, Grafana, Airflow |

# Timestamped Recording Script

## 0:00-0:40 | Introduction and problem

Screen: Show the README title and architecture.

Narration: Explain that the project detects fraud in an extremely imbalanced dataset and is evaluated as an end-to-end MLOps system, not merely a classifier.

## 0:40-1:20 | Architecture and repository

Screen: Scroll through the README architecture and repository layout.

Narration: Name DVC, Airflow, Kafka, Spark, MLflow, FastAPI, Docker, Prometheus, Grafana, and GitHub Actions; explain offline training versus online/streaming inference.

## 1:20-2:05 | DVC and reproducibility

Screen: Show creditcard.csv.dvc, dvc.yaml, params.yaml; run dvc dag and dvc status.

Narration: Explain that raw data is excluded from Git, parameters and outputs are versioned, and the shared remote reproduces the exact dataset.

## 2:05-3:10 | Training and MLflow

Screen: Show reports/metrics.json, then MLflow candidate runs and model version 4/champion.

Narration: Compare Logistic Regression and Random Forest, emphasize validation-only threshold selection, PR-AUC, recall/precision gates, and untouched test reporting.

## 3:10-4:05 | FastAPI prediction

Screen: Open /docs; execute POST /predict; briefly show /model-info and /metrics.

Narration: Point out validation, fraud probability/class, threshold, model version, request ID, and Prometheus exposure.

## 4:05-5:35 | Docker execution

Screen: Run docker compose ps and identify the services; open the Spark master or MLflow page briefly.

Narration: Explain purpose-built images, service health checks, shared volumes, and local reproducibility.

## 5:35-6:55 | Kafka and Spark

Screen: Show active Spark query; run producer; consume five fraud-predictions messages.

Narration: Explain schema validation, local model inference, output metadata, and dead-letter handling for malformed records.

## 6:55-7:55 | Monitoring and drift

Screen: Show Grafana dashboard, then Prometheus targets or /drift.

Narration: Describe latency, errors, prediction counts/probabilities, model readiness, and rolling feature-drift calculations.

## 7:55-8:55 | Airflow retraining

Screen: Show the completed credit_card_fraud_retraining graph with five green tasks.

Narration: Explain validation, comparison, gated selection, registry/promotion recording, and drift-baseline verification.

## 8:55-9:35 | CI/CD

Screen: Show GitHub Actions run 32131074476 and its three green jobs.

Narration: Explain lint/tests/DVC validation, synthetic training smoke test, Docker build, and GHCR publication.

## 9:35-10:00 | Conclusion

Screen: Return to the architecture or README title.

Narration: Summarize reproducibility, automated lifecycle management, deployment, monitoring, and the selected model result.

# Command Sheet

## Environment

conda activate MLDL $env:PYTHONPATH="src;."

## Checks

pytest ruff check src api tests scripts airflow/dags docker compose config --quiet

## DVC

dvc remote list dvc status --cloud dvc dag

## Start stack

docker compose up --build -d docker compose ps

## Model info

Invoke-RestMethod http://localhost:8000/model-info

## Airflow trigger

docker compose exec airflow-scheduler airflow dags trigger credit_card_fraud_retraining

## Producer

$env:PYTHONPATH="src" python -m fraud_mlops.streaming.kafka_producer --limit 100 --delay-seconds 0.05

## Consumer

docker compose exec kafka kafka-console-consumer --bootstrap-server kafka:29092 --topic fraud-predictions --from-beginning --max-messages 5

# Browser Tabs and Credentials

| Service | URL / note |
| --- | --- |
| FastAPI | http://localhost:8000/docs |
| MLflow | http://localhost:5000 |
| Prometheus | http://localhost:9090 |
| Grafana | http://localhost:3000 - admin/admin for local demo |
| Spark master | http://localhost:8080 |
| Airflow | http://localhost:8082 - admin/admin for local demo |
| GitHub CI | https://github.com/reachshujath/DA5402W_Project/actions/runs/32131074476 |

# Recovery Playbook

| Symptom | Action |
| --- | --- |
| Docker unavailable | Open Docker Desktop, wait for Engine running, then repeat docker compose up --build -d. |
| Service unhealthy | Run docker compose ps and docker compose logs --tail 150 <service-name>; resolve the first reported dependency or port error. |
| API degraded | Verify models/fraud_model.joblib exists, then run docker compose restart api and recheck /health. |
| Spark has no output | Start Spark before the producer, confirm the model exists, then replay transactions again. |
| Grafana empty | Generate 100 successful API predictions, wait at least two scrape intervals, and widen the dashboard time range. |
| Airflow failure | Inspect docker compose logs --tail 200 airflow-scheduler and the failed task log; show a previously completed run only if you explain when it was executed. |
| DVC authorization | Stop recording, complete OAuth with an authorized test-user account, verify dvc status --cloud, and restart the take. |

# Export and Upload

Trim only dead time; preserve an understandable end-to-end sequence and keep the final duration close to 10 minutes.

Export MP4 at 1080p, 30 fps, with clear voice audio. Review once at normal size to confirm commands and dashboards are readable.

Upload to the permitted platform. Set access to anyone with the link or the exact course-required audience.

Open the link in an incognito/private window, play from start to finish, and confirm audio, resolution, and permissions.

Paste the final link into the submission portal and the Submission Checklist document before the designated member submits.